Borough of Mountain Lakes

Lakes Management Advisory Committee Meeting

July 2, 2013

Present

Chair: Susan Ferguson

Members: Bailey, Dewing, Kuehm, Mesicek, Wexler

Manager: Robert Tovo

Council Liaison: Council Member Doug McWilliams

Environmental Commission Liaison: Alison Rankin

Allied Biological: Glenn Sullivan

Sailing Association: Jay Evelyth

Opened at 7:34

Chair

- June minutes approved

Manager’s Report

- Canal cleanup 95% complete.  Water flowing freely.  Depth: 5’ at each mouth;   4-1/2’ at Community Church; consistent 3-1/2’ elsewhere. 700+ tons of material removed. Federal government has increased funding share from 75% to 90% for some waterway projects; Borough Manager will pursue this possibility for canal cleanup. Note: canal project is cleaning only; no addition of gravel or other foundation material.

- Wildwood spillway complete.  New boards working well. Most of project done in-house.

- Mountain/Wildwood Lakes level currently 499.65, about ½” high; boards set for 499.6. Estimate of time it takes for rain to reach fully the lakes is 1-1/2 to 2 days. It takes 1 to 1-1/2 days to adjust level downwards.

Allied Biological

- Sunset Lake: discussed sonar treatment

- Wildwood Lake: noted that first alum treatment postponed until canal cleanup complete and weather allows

- Birchwood Lake: first application to push back lily stands 6/19; will return in approximately 3 weeks. Monitoring brown sludge, which appeared and, subsequently, disappeared.

New Business

Jay Evelyth, Summer Sailing Camp Director, discussed level of Mountain Lake as it affects beach surface area for sailing programs.

Adjourned 8:20 PM

Next meeting August 6, 2013